## Slide 1: Digital Accessibility Compliance Report: August 2024
This Report Outlines The Progress And Initiatives Of The Digital Accessibility Compliance (DAC) Team. It Covers Audits, Policy Updates, Website Feedback, Trainings, And More.

## Slide 2: Department Site Audits
Bi-Weekly Audits
The DAC team works on a County department site every two weeks. This allows the DTech web team time for remediation.
System Remediation
DTech web team remediates Siteimprove and manual audit issues related to the system, not content.
Progress
11 site audits (15.7% of all sites) have been delivered with partial remediations made.

## Slide 3: Siteimprove Score Improvements
Metric
Score
Government Benchmark
85.3
Before Audits
84.6
Current Score
86.9
Improvement
27.5% towards Site Target
Site Target
92.97

## Slide 4: Manual Screen Reader Audits
1
Completion Rate
70 manual screen reader audits have been completed, representing 100% of all sites.
2
Upcoming Meetings
Meetings for 12 more department sites are scheduled from now until October.
3
Non-managed Site Audits
Including 5 department meetings for websites not maintained by DTech.

## Slide 5: Policy Development
Collaboration
Met with Cori Stilson to discuss policy updates.
New Draft
Currently drafting a new policy for digital accessibility.
Separation
Separating Web policy from the broader Digital Policy.

## Slide 6: Procurement Process Development
Collaboration
Met with the Security Office to discuss their procurement process
Development
Drafting process, needs, terms and conditions and timeline
Future Plans
Consult with County Counsel on contract verbiage, meet with Security to get a scope of County software

## Slide 7: Website Feedback System
Accessibility Form
An accessibility feedback form is linked at the bottom of all County website pages.
Feedback Handling
The team is brainstorming the best way to handle and process feedback efficiently.
Continuous
Improvement
Feedback will be used to make ongoing accessibility improvements to the websites.

## Slide 8: Accessibility Trainings
In-Person Training
Conducted an in-person training session in February 2024.
Video Trainings
Created 14 short video trainings on various accessibility topics.
Future Plans
Exploring online, trackable training options with Siteimprove.

## Slide 9: Siteimprove Collaboration
Current Discussion
The team is in talks with Siteimprove about using their services for training.
Meeting Conducted
Met with Siteimprove to discuss options, will be meeting again in September to go over a proposal
Goals
The aim is to find an online, trackable training solution for county employees.

## Slide 10: Accessibility Tips & Newsletter
County Newsletter
Weekly accessibility tips & short video trainings are featured in the County Newsletter.
Public Health
Monthly accessibility tips appear in the Public Health Newsletter.
Reach
These newsletters help spread awareness across all departments

## Slide 11: Office Hours
Weekly Schedule
Office hours are held weekly on Wednesdays from 10-11am.
Department Participation
Some departments, like DCFAS, have been frequent attendees.
Topics Covered
Questions range from brochure accessibility to policy documents and tables

## Slide 12: Internal Accessibility Resource Site
Platform
Created an internal SharePoint site for accessibility information and trainings.
Content
The site includes guides, best practices, and links to training materials.
Access
All county employees can access this resource for self-paced learning.

## Slide 13: Future Goals
Deliver Audits
Deliver remaining site audits and implement necessary remediations.
Finalize Policy & Procurement Process
Complete and implement the new digital accessibility policy & procurement process.
Expand Training
Roll out comprehensive, trackable online accessibility training for all employees.

## Slide 14: Conclusion and Next Steps
1
Progress Made
Significant strides in audits, training, and policy development have been achieved.
2
Ongoing Efforts
Continuous improvement in website accessibility scores and department engagement is crucial.
3
Future Focus
Emphasis on comprehensive training and efficient feedback handling will drive further progress.