# GREENBACK LANE IMPROVEMENTS AND UNDERGROUNDING

# PROJECT MATERIALS AND TALKING POINTS

PHYSICAL ACCESS SUBCOMMITTEE

Meeting on JANUARY 16, 2024

# Meeting Materials

- Project Striping Exhibit (PDF)

# Presentation

- Introduction of County Staff

- Project Info

  - Funded by:

    - Measure A Sales Tax

    - SMUD System Enhancement Policy (SD-14 Policy)

    - Project is not fully funded, still seeking additional grants/funding for construction

    - Tentative construction timeline: construction over two seasons in 2026 and 2027.

  - Limits of the project

    - Limits of the project are between Chestnut Avenue and the County limits east of Main Avenue

  - Sidewalk:

    - includes installation of sidewalk (separated with landscape buffer where feasible) on both the North and South sides of Greenback Avenue

  - Undergrounding of utilities

    - Electrical and telecommunications overhead utilities to be undergrounded into a future joint trench within the project limits, except for 69kV electrical facilities.

    - Coordination with SMUD has begun and is ongoing for the preliminary joint trench design alignment.

  - Bus stop locations:

    - Bus stop locations: five existing, two to be replaced, one new bus pad to be added. There is no current service for bus stops within the project limits.

  - Asphalt repair to be performed as needed.

  - Bike lanes – on street 4-ft bike lanes with 1-ft buffer stripe throughout the project limits.

  - Street lighting planned throughout the project limits

  - Signal modifications at Chestnut, Walnut and Main avenues

    - Chestnut signal is new, planned as an 8-phase signal

    - Walnut signal (6-phase) and Main signal (8-phase) exist, current phase designation shall be maintained.

  - Installation of raised median with landscaping.

  - Construction cost

    - $9.6M estimated cost

- Next Steps/Project Schedule

  - Project has obtained environmental clearance.

  - Utility Coordination for Joint Trench design in process.

  - Board Approval of Underground Utilities District once joint trench layout is defined.

  - Proceeding with final design.

  - Real Estate acquisition process/Notice of Decision to Appraise will be starting soon.

- Q & A